# SHARP EV AI Chatbot

## Top 5 Assumptions, Risks & Dependencies

Prepared for: SHARP Business & Client Team   |   Date: 2026-06-23   |   Version: 1.0

Purpose: This document outlines the top 5 assumptions, risks, and dependencies that must be confirmed and managed to ensure successful delivery of the SHARP EV AI Chatbot project. Each item requires acknowledgement and action from SHARP before development begins.

| # | Topic | Assumption | Risk if Not Met | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | EV Manual Quality | SHARP provides EV manuals in clean, readable digital format. | Poor quality documents cause the AI to give wrong or incomplete answers to customers. | Confirm document format before project starts. If scanned images only, treat as a blocker before AI development begins. |
| 2 | Vehicle Sensor Data Connection | SHARP EV cars can send real-time data (battery level, fault codes, warnings) to the cloud. | Self-Diagnosis feature cannot be built. Feature will be removed from Version 1 and pushed to a later release. | Confirm if vehicle data connection exists. If not available, Self-Diagnosis will be image-only in Version 1. |
| 3 | AI Service Approval | Amazon AI services (Claude AI, Titan Embeddings) are approved and active on AWS Japan before development starts. | All 4 chatbot features are blocked at the same time. No backup option is available in the current design. | Submit AI service approval request at project start. Confirm activation before development begins. |
| 4 | Open RFQ Values | SHARP confirms all unanswered values from the RFQ — response accuracy, speed, number of users, usage limits, and answer length. | System is built for the wrong scale. Rebuilding in the final weeks causes delays and extra cost. | All open values must be confirmed in writing by SHARP before development starts. |
| 5 | COCORO Login System | SHARP provides COCORO MEMBERS ID login system technical details and test access before integration begins. | Chatbot cannot go live without a working login. All user testing is blocked. SHARP security team will not approve go-live. | Share COCORO technical specification and test credentials at project start. This is a hard requirement for launch. |

## Action Required from SHARP

| # | Item | Action Required |
| --- | --- | --- |
| 1 | EV Manuals | Provide digital PDF files with readable text |
| 2 | Vehicle Data | Confirm if vehicle sensor data connection exists and share technical details |
| 3 | AI Service Approval | Submit and confirm AWS Japan AI service activation |
| 4 | Open RFQ Values | Provide written confirmation of all unanswered requirement items |
| 5 | COCORO Login Details | Share COCORO MEMBERS ID specification and test credentials |

All 5 items must be confirmed before development begins  |  SHARP EV AI Chatbot  |  Confidential